# Weekly Report — Week 1

Onika Bevny

2026-04-23

## Hours on assignment this week

10 - 12 hours

# 1. What I completed this week

- Created the GitHub repository and initialized the project with a structured README

- Set up the project folder structure (raw, data, outputs, R, reports, presentation)

- Created the scaffold for the main pipeline scripts and the entry script (run_pipeline.R) to support a modular, single-command workflow

- Organized the pipeline into clearly separated stages: ingestion, diagnostics, cleaning, imputation, and export

- Reviewed the assignment brief carefully to understand the required scope, sequencing, deliverables, and evaluation criteria

- Implemented logging utilities (utils_logging.R) to support timestamped tracking and reproducibility of pipeline steps

- Confirmed that the project setup aligns with Week 1 timeline requirements

- Received the assigned dataset (retail_store_sales) and placed it in the raw/ folder

- Reviewed the scoped variables and required cleaning tasks provided by the evaluating office, including:

  - Handling sentinel values ("ERROR", "UNKNOWN")

  - Validating Total Spent = Quantity × Price Per Unit

  - Performing cross-field imputation where values are recoverable

  - Normalizing the tri-valued Discount Applied variable

- Implemented the ingestion step (01_ingest.R), including:

  - File validation

  - Row and column count checks

  - Column name standardization

  - Saving an intermediate dataset (.rds) for downstream processing

- Implemented and executed the diagnostics stage (02_diagnose.R), producing outputs for:

  - Missingness analysis

  - Sentinel value detection

  - Duplicate checks

  - Date parsing validation

  - Numeric and logical validation

  - Cross-field recoverability

- Generated diagnostic outputs in the outputs/ folder and verified key findings, including:

  - No duplicate records

  - No sentinel values

  - No date parsing issues

  - No numeric inconsistencies

  - 609 records identified as recoverable through cross-field relationships

- Developed a Problem Inventory using Quarto (problem_inventory_week1.qmd) summarizing all identified data quality issues and planned cleaning actions

# 2. What I plan for next week

- Begin implementing the cleaning stage (03_clean.R) based on the problem inventory

- Apply cross-field recovery to fill missing values where possible

- Standardize the discount_applied variable into a consistent format

- Address missing values that cannot be recovered through logical relationships

- Continue refining logging to capture all transformations and ensure reproducibility

# 3. Blockers and issues

- No major technical blockers encountered during ingestion or diagnostics

- Minor clarification may be needed on:

  - Preferred format for the discount_applied variable (e.g., Yes/No vs TRUE/FALSE)

  - Whether any additional validation rules should be applied beyond those specified

# 4. Anything I need from the evaluating office

- Confirmation on preferred standardization format for the discount_applied variable

- Any additional expectations regarding reporting detail in the cleaning stage

- Confirmation on whether further validation rules are required beyond those provided in the assignment brief